## Slide 1
Weekly Project Status Review
17th August – 23rd August 2020
© 2020 Pyramid Consulting, Inc.
Pyramid Consulting, Inc

## Slide 2
© 2020 Pyramid Consulting, Inc.
On Hold
High
On Track
Low
Medium
Glytec
Activities Completed in the Current Week | Status
Team has Completed 29 tickets. 12 tickets are in-review and 5 tickets are in blocked state. | Completed
Team found 9 defects during the testing. | 
Activities Planned in the Next Week | Status
38 tickets are in progress | In-progress
Functional testing | In-progress
Milestone/ Sprint | Planned Date | Actual Date | Comments
Glytec Sprint 15 | 08/25/2020 | 08/25/2020 | In-progress
Project State |  |  | 
Last Week |  | Current Week | 
Timeline |  | Timeline | 
Quality |  | Quality | 
Customer |  | Customer | 
Resources |  | Resources | 
Achievements
Prev. Count. | Curr. Count | Prev. Billable | Curr. Billable
13.4 | 13.4 | 13.4 | 13.4
0 Developers + .4 Project Manager + 6 Functional QA + 6 Automation QA |  |  | 
Risk and Challenges | Probability/Severity | Mitigation/Comment
Updates and Comments
Team is working on weekends.
Notes: Mike